AEGIS

How To Build It — Complete Technical Guide

Format • Architecture • Tech Stack • Directory • Build Plan • Deployment • Everything

Answer to your first question AEGIS is NOT a .exe file. It is a web application deployed as Docker containers. Users access it through a browser. There is nothing to install. The entire platform runs on servers — either yours or the customer's. This is how every serious SaaS company in the world ships software.

# 1. What Format Is AEGIS?

## 1.1  The Three Deployment Formats

| Format | What It Means |
| --- | --- |
| Web App (SaaS) | Users visit aegis.io in a browser. Log in. Dashboard loads. This is like Vanta, Notion, Figma. Nothing to install. This is your default deployment for Phase 1. |
| Docker Container (On-Premise) | Customer downloads a docker-compose.yml file, runs one command, and AEGIS runs entirely on their own server. Dashboard accessible at localhost:3000. Their data never leaves. This is your enterprise deployment. |
| CLI Tool (Future) | A command-line scanner customers can run in their CI/CD pipeline. aegis-scan --aws --report. Like Snyk CLI. This is Year 2+ feature. |

NOT .exe, NOT mobile app, NOT desktop app AEGIS is a web application. Browser is the client. Server does the work. This is the only format that makes sense for a security product — it runs continuously 24/7 on a server, not on a user's laptop.

# 2. The Complete Tech Stack

## 2.1  Frontend — What Users See

| Technology | Version | Why This One |
| --- | --- | --- |
| Technology | Version | Why This One |
| Next.js | 14+ (App Router) | React framework. Fast, SEO-friendly, API routes built-in. Used by Vercel, Linear, Loom. |
| TypeScript | 5.x | Catches bugs before runtime. Required for enterprise-grade code. |
| Tailwind CSS | 3.x | Utility-first CSS. Builds fast. Consistent. Used by every serious SaaS. |
| Framer Motion | 11.x | Animations. Makes dashboard feel premium. Page transitions, chart animations. |
| Recharts | 2.x | Compliance score charts, trend graphs, finding distribution charts. |
| shadcn/ui | Latest | Pre-built accessible components. Buttons, modals, dropdowns, tables. Saves weeks. |
| React Query | 5.x | Data fetching, caching, background refresh for live dashboard data. |
| Zustand | 4.x | Global state management. Simple, lightweight, no boilerplate. |

## 2.2  Backend — The Engine

| Technology | Version | Why This One |
| --- | --- | --- |
| Technology | Version | Why This One |
| FastAPI | 0.110+ | Python web framework. Async. Fast. Auto-generates API docs. Standard for ML backends. |
| Python | 3.11+ | All security libraries (boto3, PyGitHub, Google SDK) are Python-first. |
| Celery | 5.x | Distributed task queue. Runs agents on schedules. Handles retries. |
| APScheduler | 3.x | Simpler scheduler for Phase 1. Upgrade to Celery when you have 10+ customers. |
| Pydantic | 2.x | Data validation. Every API request and response validated automatically. |
| SQLAlchemy | 2.x | ORM for PostgreSQL. Handles migrations, queries, Row-Level Security. |
| Alembic | Latest | Database migration tool. Every schema change is versioned. |

## 2.3  Database & Storage

| Technology | Version | Why This One |
| --- | --- | --- |
| Technology | Version | Why This One |
| PostgreSQL | 16 | Primary database. Row-Level Security for multi-tenant isolation. Audit logs. |
| Redis | 7.x | Cache layer + Celery message broker. Sub-millisecond response for dashboard. |
| Supabase | Latest | Hosted PostgreSQL + Auth + Storage. Free tier perfect for Phase 1. No ops. |
| AWS S3 | — | Evidence pack storage. One bucket per customer. Signed URLs for downloads. |

## 2.4  Infrastructure & DevOps

| Technology | Version | Why This One |
| --- | --- | --- |
| Technology | Version | Why This One |
| Docker | Latest | Containerise everything. Consistent across dev, staging, production. |
| Docker Compose | v2 | Run entire stack locally with one command. Also the on-premise installer. |
| Railway / Render | — | Phase 1 hosting. Free tier. Auto-deploys from GitHub. Zero ops knowledge needed. |
| AWS ECS / Fargate | — | Phase 2 production hosting. Scales automatically. No server management. |
| GitHub Actions | — | CI/CD pipeline. Tests run on every push. Auto-deploy on merge to main. |
| Terraform | 1.6+ | Infrastructure as Code. Provision customer VPCs automatically. Year 2. |

## 2.5  AI & Intelligence Layer (Phase 2+)

| Technology | Version | Why This One |
| --- | --- | --- |
| Technology | Version | Why This One |
| Ollama | Latest | Run LLMs locally. One command install. Supports Llama, Qwen, Mistral. |
| LangChain | 0.2+ | RAG pipeline management. Connects Ollama to Weaviate for CVE knowledge. |
| Weaviate | 1.24+ | Vector database for CVE semantic search. Self-hosted on customer VPC. |
| HuggingFace PEFT | Latest | QLoRA fine-tuning for security domain specialisation. Year 2. |
| sentence-transformers | Latest | Convert CVE descriptions to searchable vectors. |

# 3. Complete Directory Structure

This is exactly how your codebase should be organised from Day 1. Get this right and scaling is easy. Get this wrong and you rewrite everything in Year 2.

aegis/ ├── frontend/ # Next.js web app │ ├── app/ # App Router pages │ │ ├── (auth)/ # Login / signup pages │ │ ├── (dashboard)/ # Protected dashboard pages │ │ │ ├── compliance/ # SOC2 compliance view │ │ │ ├── findings/ # All findings list │ │ │ ├── evidence/ # Evidence pack download │ │ │ ├── intel/ # Breach & CVE monitoring │ │ │ ├── settings/ # Integrations & team │ │ │ └── layout.tsx # Dashboard shell │ │ └── layout.tsx # Root layout │ ├── components/ │ │ ├── ui/ # shadcn/ui base components │ │ ├── charts/ # Recharts wrappers │ │ ├── findings/ # Finding cards, tables │ │ ├── compliance/ # Score ring, control list │ │ └── layout/ # Navbar, sidebar, footer │ ├── lib/ # API clients, utilities │ ├── hooks/ # React Query hooks │ ├── types/ # TypeScript interfaces │ └── public/ # Static assets │ ├── backend/ # FastAPI application │ ├── app/ │ │ ├── api/ # Route handlers │ │ │ ├── v1/ │ │ │ ├── scans.py # Trigger scans │ │ │ ├── findings.py # Get/update findings │ │ │ ├── integrations.py # OAuth connections │ │ │ ├── evidence.py # Evidence pack gen │ │ │ ├── users.py # User management │ │ │ └── webhooks.py # Slack/Jira webhooks │ │ ├── agents/ # The five AEGIS agents │ │ │ ├── comply/ │ │ │ │ ├── github.py # GitHub checks │ │ │ │ ├── aws.py # AWS checks │ │ │ │ ├── gworkspace.py # GWS checks │ │ │ │ ├── scorer.py # Score calculation │ │ │ │ └── scheduler.py # 4-hour schedule │ │ │ ├── intel/ │ │ │ │ ├── nvd.py # CVE feed │ │ │ │ ├── hibp.py # Breach monitoring │ │ │ │ └── pastes.py # Paste site scan │ │ ├── models/ # SQLAlchemy models │ │ ├── schemas/ # Pydantic schemas │ │ ├── core/ # Auth, config, security │ │ └── db/ # Database session, migrations │ ├── alembic/ # Database migrations │ ├── tests/ # pytest test suite │ └── requirements.txt │ ├── infrastructure/ # Deployment configs │ ├── docker/ │ │ ├── Dockerfile.frontend │ │ └── Dockerfile.backend │ ├── docker-compose.yml # Local dev │ ├── docker-compose.prod.yml # Production │ ├── docker-compose.onprem.yml# Customer on-premise │ └── terraform/ # IaC for customer VPCs │ ├── .github/ │ └── workflows/ │ ├── test.yml # Run tests on every PR │ └── deploy.yml # Deploy on merge to main │ └── website/ # Marketing website (separate) ├── app/ # Next.js marketing pages ├── components/ └── public/

# 4. Database Schema — Build This First

Design the database before writing a single API route. Every table has tenant_id from Day 1. Row-Level Security from Day 1. No exceptions.

-- Core tenant isolation CREATE TABLE tenants ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), name VARCHAR(255) NOT NULL, slug VARCHAR(100) UNIQUE NOT NULL, -- used in URLs plan VARCHAR(50) DEFAULT 'starter', -- starter/growth/enterprise created_at TIMESTAMPTZ DEFAULT NOW() ); -- Users with role-based access CREATE TABLE users ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), tenant_id UUID REFERENCES tenants(id) ON DELETE CASCADE, email VARCHAR(255) UNIQUE NOT NULL, role VARCHAR(50) NOT NULL, -- admin/ciso/analyst/developer/viewer created_at TIMESTAMPTZ DEFAULT NOW() ); -- Cloud integration credentials (encrypted) CREATE TABLE integrations ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), tenant_id UUID REFERENCES tenants(id), provider VARCHAR(50) NOT NULL, -- github/aws/gworkspace credentials JSONB NOT NULL, -- encrypted at application level status VARCHAR(50) DEFAULT 'active', created_at TIMESTAMPTZ DEFAULT NOW() ); -- Scan runs CREATE TABLE scans ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), tenant_id UUID REFERENCES tenants(id), score INTEGER NOT NULL, -- 0 to 100 total_controls INTEGER NOT NULL, passed_controls INTEGER NOT NULL, triggered_by VARCHAR(50), -- schedule/manual/webhook created_at TIMESTAMPTZ DEFAULT NOW() ); -- Individual findings CREATE TABLE findings ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), tenant_id UUID REFERENCES tenants(id), scan_id UUID REFERENCES scans(id), control VARCHAR(255) NOT NULL, status VARCHAR(20) NOT NULL, -- PASS/FAIL/WARNING severity VARCHAR(20) NOT NULL, -- CRITICAL/HIGH/MEDIUM/LOW provider VARCHAR(50) NOT NULL, -- github/aws/gworkspace finding TEXT, affected JSONB, -- list of affected resources fix_instructions TEXT, evidence JSONB, -- raw API response assigned_to UUID REFERENCES users(id), resolved_at TIMESTAMPTZ, created_at TIMESTAMPTZ DEFAULT NOW() ); -- Immutable audit log CREATE TABLE audit_log ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), tenant_id UUID REFERENCES tenants(id), user_id UUID REFERENCES users(id), action VARCHAR(255) NOT NULL, resource_type VARCHAR(100), resource_id UUID, details JSONB, ip_address INET, created_at TIMESTAMPTZ DEFAULT NOW() ); -- Enable Row-Level Security on all tables ALTER TABLE tenants ENABLE ROW LEVEL SECURITY; ALTER TABLE users ENABLE ROW LEVEL SECURITY; ALTER TABLE scans ENABLE ROW LEVEL SECURITY; ALTER TABLE findings ENABLE ROW LEVEL SECURITY; -- Policy: users can only see their own tenant's data CREATE POLICY tenant_isolation ON findings USING (tenant_id = current_setting('app.current_tenant_id')::UUID);

# 5. Exact Build Sequence — Phase 1

The Rule Build backend first. Then frontend. Never the other way around. A beautiful UI on top of broken backend is just technical debt with lipstick.

## Step 1 — Project Setup (Day 1-2)

- Create GitHub repository: aegis-platform. Set up branch protection on main.

- Initialise backend: mkdir backend && cd backend && python -m venv venv && pip install fastapi uvicorn sqlalchemy alembic pydantic python-jose passlib boto3 PyGitHub google-api-python-client

- Initialise frontend: npx create-next-app@latest frontend --typescript --tailwind --app

- Install shadcn/ui: cd frontend && npx shadcn-ui@latest init

- Create docker-compose.yml with postgres + redis + backend + frontend services

- Set up Supabase project. Copy connection string to .env file.

- Run first Alembic migration to create tenants + users tables.

# docker-compose.yml — run this to start everything version: '3.8' services: postgres: image: postgres:16 environment: POSTGRES_DB: aegis POSTGRES_PASSWORD: ${DB_PASSWORD} ports: ['5432:5432'] volumes: [postgres_data:/var/lib/postgresql/data] redis: image: redis:7-alpine ports: ['6379:6379'] backend: build: ./backend ports: ['8000:8000'] environment: DATABASE_URL: postgresql://postgres:${DB_PASSWORD}@postgres/aegis REDIS_URL: redis://redis:6379 depends_on: [postgres, redis] volumes: [./backend:/app] command: uvicorn app.main:app --reload --host 0.0.0.0 frontend: build: ./frontend ports: ['3000:3000'] environment: NEXT_PUBLIC_API_URL: http://localhost:8000 volumes: [./frontend:/app] volumes: postgres_data:

## Step 2 — Authentication (Day 3-5)

- Use Supabase Auth. No need to build auth from scratch — it handles JWT, sessions, password reset, OAuth.

- Install: npm install @supabase/supabase-js @supabase/auth-helpers-nextjs

- Create middleware.ts to protect all /dashboard/* routes. Redirect to /login if no session.

- Build login page: email + password form. On success, redirect to /dashboard.

- Build signup page: email + password + company name. Creates tenant + admin user in one transaction.

- Test: sign up, log in, see empty dashboard, log out, verify redirect to login.

## Step 3 — GitHub Integration (Day 6-10)

This is the first real feature. Build it completely before touching AWS.

- Register a GitHub OAuth App in your GitHub account: Settings → Developer Settings → OAuth Apps.

- Callback URL for dev: http://localhost:3000/api/integrations/github/callback

- Build the OAuth flow: frontend button → backend generates state → GitHub authorizes → callback stores token.

- Build all 5 GitHub checks. Each check is a separate function that returns the standard schema.

- Build scan orchestrator: loop through all active integrations, run all checks, save findings to DB.

- Test against your own GitHub organisation. See real findings.

# Standard finding schema — every check returns this def check_mfa_required(org_name: str, token: str) -> dict: """Check if MFA is required for all org members""" g = Github(token) org = g.get_organization(org_name) # Check if 2FA is required mfa_required = org.two_factor_requirement_enabled # Get members without MFA if not required affected = [] if not mfa_required: members = org.get_members(filter_='2fa_disabled') affected = [m.login for m in members] return { "control": "MFA Required for All Members", "status": "PASS" if mfa_required else "FAIL", "severity": "CRITICAL", "provider": "github", "finding": f"{len(affected)} members have no MFA" if affected else None, "affected": affected, "fix": "GitHub Org → Settings → Auth Security → Require 2FA", "evidence": {"mfa_required": mfa_required, "affected_count": len(affected)} }

## Step 4 — AWS Integration (Day 11-16)

- Create a read-only IAM role in your test AWS account. Attach SecurityAudit managed policy.

- Build AWS credential storage: user inputs Access Key + Secret Key, backend encrypts and stores in integrations table.

- Build all 8 AWS checks using boto3. Start with S3 public access — most impactful.

- Test against your own AWS free tier account.

# AWS S3 Public Access Check def check_s3_public_access(session: boto3.Session) -> dict: s3 = session.client('s3') buckets = s3.list_buckets()['Buckets'] public_buckets = [] for bucket in buckets: name = bucket['Name'] try: config = s3.get_public_access_block(Bucket=name) block = config['PublicAccessBlockConfiguration'] is_public = not all([ block.get('BlockPublicAcls', False), block.get('BlockPublicPolicy', False), block.get('IgnorePublicAcls', False), block.get('RestrictPublicBuckets', False) ]) if is_public: public_buckets.append(name) except: public_buckets.append(name) # No block config = public return { "control": "No Public S3 Buckets", "status": "PASS" if not public_buckets else "FAIL", "severity": "CRITICAL", "provider": "aws", "finding": f"{len(public_buckets)} public buckets found", "affected": public_buckets, "fix": "S3 Console → Select bucket → Permissions → Block all public access → Save", "evidence": {"public_buckets": public_buckets} }

## Step 5 — Scoring Engine (Day 17-18)

# Scoring formula — deterministic, no AI WEIGHTS = {'CRITICAL': 3, 'HIGH': 2, 'MEDIUM': 1, 'LOW': 1} def calculate_score(findings: list[dict]) -> int: total_weight = sum(WEIGHTS[f['severity']] for f in findings) passed_weight = sum( WEIGHTS[f['severity']] for f in findings if f['status'] == 'PASS' ) if total_weight == 0: return 100 return round((passed_weight / total_weight) * 100) def get_score_label(score: int) -> str: if score >= 91: return 'Audit Ready' if score >= 71: return 'Good' if score >= 51: return 'Needs Work' if score >= 31: return 'At Risk' return 'Critical'

## Step 6 — Dashboard Frontend (Day 19-26)

- Install Recharts: npm install recharts

- Build ScoreRing component: circular progress ring showing 0-100 score with colour coding.

- Build FindingsTable: sortable table with status badge, severity badge, fix button.

- Build ControlCard: shows one control with PASS/FAIL/WARNING badge and fix accordion.

- Build DashboardPage: score ring at top, critical failures highlighted, full findings list below.

- Connect to FastAPI via React Query: auto-refresh every 5 minutes.

- Add scan trigger button: 'Scan Now' → POST /api/v1/scans → shows loading state → refreshes data.

## Step 7 — Evidence Pack (Day 27-29)

- Install: pip install reportlab zipfile36 (PDF + ZIP generation)

- Build evidence_pack_generator(): pulls latest scan, organises findings by SOC2 criterion.

- Generate SOC2_Summary.pdf with executive summary using reportlab.

- Create folder structure per criterion: CC6/, CC7/, CC8/, CC9/

- Save raw API responses as JSON files per control.

- Zip everything. Upload to S3. Return signed URL valid for 24 hours.

- Frontend: 'Download Evidence Pack' button. Shows last generated date.

## Step 8 — Breach Monitoring (Day 30-33)

- Sign up for HIBP Enterprise API at haveibeenpwned.com — $3.50/month.

- Build hibp_check(): GET /breachedaccount/{email} for every user at customer domain.

- Build paste_monitor(): HTTP GET to pastebin search for customer domain every hour.

- Build secret_scanner(): use GitHub Search API to find public repos mentioning customer domain.

- Schedule all three with APScheduler. Store findings in intel_findings table.

- Email alert via Resend API when new breach found: pip install resend

## Step 9 — Testing (Ongoing)

# Run tests cd backend && pytest tests/ -v # Test structure tests/ ├── test_github_checks.py # Mock GitHub API, test each check ├── test_aws_checks.py # Mock boto3, test each check ├── test_scoring.py # Test score calculation ├── test_api_routes.py # Test FastAPI endpoints └── conftest.py # Shared fixtures, test DB setup # GitHub Actions CI: runs on every pull request # .github/workflows/test.yml # - Install dependencies # - Run pytest # - Block merge if tests fail

# 6. Deployment — Getting It Live

## 6.1  Phase 1: Railway (Free, Zero Ops)

- Push code to GitHub.

- Go to railway.app → New Project → Deploy from GitHub Repo.

- Railway auto-detects Docker. Add PostgreSQL and Redis as services.

- Set environment variables in Railway dashboard.

- Railway gives you a URL like aegis.up.railway.app.

- Set up custom domain: aegis.io → Railway's CNAME.

- Done. Auto-deploys every time you push to main.

## 6.2  Phase 2: AWS ECS (Production Grade)

# AWS production deployment # 1. Build and push Docker images to ECR docker build -t aegis-backend ./backend docker tag aegis-backend:latest 123456.dkr.ecr.ap-south-1.amazonaws.com/aegis-backend docker push 123456.dkr.ecr.ap-south-1.amazonaws.com/aegis-backend # 2. ECS Fargate — no servers to manage # Define task definition in Terraform # Auto-scales based on CPU/memory # ALB handles load balancing # 3. RDS PostgreSQL — managed, automated backups # ElastiCache Redis — managed Redis cluster # Cost for 10 customers: # ECS Fargate: ~$30/month # RDS t3.micro: ~$15/month # ElastiCache: ~$12/month # Total: ~$57/month infrastructure for 10 customers # At Rs. 8,000/customer: Rs. 80,000 revenue - Rs. 4,700 infra = Rs. 75,300 gross

## 6.3  On-Premise Installer (Enterprise)

# What the customer runs — one command curl -sSL https://install.aegis.io ¦ bash # Which downloads docker-compose.onprem.yml and runs: docker-compose -f docker-compose.onprem.yml up -d # docker-compose.onprem.yml includes: # - AEGIS backend (your code) # - AEGIS frontend (your code) # - PostgreSQL (customer's data stays here) # - Redis # - Ollama (for local LLM in Phase 2) # - Weaviate (for vector DB in Phase 2) # Customer accesses dashboard at: # http://localhost:3000 (or their internal domain) # Updates: # docker-compose pull && docker-compose up -d # One command update pushed by AEGIS # Data never leaves their machine. # AEGIS has zero visibility into their findings.

# 7. CI/CD Pipeline — Automated Quality

# .github/workflows/deploy.yml name: Test and Deploy on: push: branches: [main] pull_request: branches: [main] jobs: test: runs-on: ubuntu-latest services: postgres: image: postgres:16 env: {POSTGRES_PASSWORD: test} ports: ['5432:5432'] steps: - uses: actions/checkout@v4 - uses: actions/setup-python@v5 with: {python-version: '3.11'} - name: Install backend deps run: cd backend && pip install -r requirements.txt - name: Run tests run: cd backend && pytest tests/ -v --cov=app env: DATABASE_URL: postgresql://postgres:test@localhost/test - name: TypeScript check run: cd frontend && npm ci && npm run type-check deploy: needs: test if: github.ref == 'refs/heads/main' runs-on: ubuntu-latest steps: - name: Deploy to Railway run: railway up # Auto-deploy on tests pass

# 8. Security of AEGIS Itself

## 8.1  Never Store These In Code

ABSOLUTE RULES — NEVER BREAK THESE Never commit .env files to GitHub. Never hardcode API keys. Never log customer credentials. These mistakes end companies.

# .gitignore — always include these .env .env.local .env.production *.pem secrets/ # Use environment variables everywhere # Local: .env file (never committed) # Production: Railway/AWS Secrets Manager # backend/app/core/config.py from pydantic_settings import BaseSettings class Settings(BaseSettings): DATABASE_URL: str REDIS_URL: str SECRET_KEY: str # JWT signing key ENCRYPTION_KEY: str # For customer credentials HIBP_API_KEY: str RESEND_API_KEY: str class Config: env_file = '.env' settings = Settings()

## 8.2  Encrypting Customer Credentials

# Never store AWS keys or OAuth tokens in plain text from cryptography.fernet import Fernet def encrypt_credential(data: dict) -> str: f = Fernet(settings.ENCRYPTION_KEY.encode()) return f.encrypt(json.dumps(data).encode()).decode() def decrypt_credential(encrypted: str) -> dict: f = Fernet(settings.ENCRYPTION_KEY.encode()) return json.loads(f.decrypt(encrypted.encode())) # When saving integration: encrypted = encrypt_credential({'access_key': key, 'secret': secret}) db.integrations.insert({'credentials': encrypted, ...}) # When using integration: creds = decrypt_credential(integration.credentials) session = boto3.Session( aws_access_key_id=creds['access_key'], aws_secret_access_key=creds['secret'] )

# 9. Build Phases — What Gets Built When

| Phase | Timeline | Target | What Gets Built |
| --- | --- | --- | --- |
| Phase | Timeline | Target | What Gets Built |
| Phase 1 | Months 1-3 | 3 paying customers | COMPLY agent: GitHub + AWS + GWS checks. Dashboard. Evidence pack. Email alerts. Breach monitoring. |
| Phase 2 | Months 4-9 | 20 customers | INTEL agent. CVE matching. Local LLM fix suggestions. Multi-role RBAC. Slack/Jira integration. ISO 27001. |
| Phase 3 | Months 10-18 | 50 customers | HUNT agent. RED agent (safe). On-premise installer. SSO (Okta). Custom runbooks. Board reporting. |
| Phase 4 | Year 2-3 | 100+ customers | BLUE agent. RL reward loop. Fine-tuned LLM. Collective intelligence. Kubernetes. YC application. |

# 10. Tools to Install on Your Machine Today

| Tool | Why You Need It |
| --- | --- |
| VS Code | Your IDE. Install extensions: Python, Pylance, ESLint, Prettier, GitLens, Docker, Tailwind CSS IntelliSense. |
| Python 3.11 | python.org/downloads — install this exact version for compatibility. |
| Node.js 20 LTS | nodejs.org — required for Next.js. |
| Docker Desktop | docker.com/products/docker-desktop — run your entire stack locally. |
| Git | git-scm.com — version control. Learn: git add, commit, push, pull, branch, merge. |
| Postman | postman.com — test your FastAPI endpoints before connecting frontend. |
| TablePlus | tableplus.com — GUI for PostgreSQL. See your database visually. |
| Ollama | ollama.com — run LLMs locally. Install tonight: ollama pull qwen2.5:7b |
| Railway CLI | npm install -g @railway/cli — deploy from command line. |
| AWS CLI | aws.amazon.com/cli — test AWS integrations locally before shipping. |

AEGIS Build Guide  •  Harshith Gangaraju  •  Confidential  •  2025

Not a .exe. A web app. Running 24/7. On a server. Serving real customers.